## Slide 1: Agile SDLC
By: Zach Behrensmeyer

## Slide 2: Roles of a Scrum Agile Team
According to the Scrum Guide there are 3 major roles on a scrum agile team
  Product Owner
  Scrum Master
  Developer

## Slide 3: Product Owner
The product owner is accountable for the backlog
Communicates the product vision to the team
Orders the backlog by priority with the product vision in mind
Ensures the backlog is understood by the team
Provides projects requirements to the team

## Slide 4: Scrum Master
The scrum master teaches about scrum and guides the team with scrum practices
Is a servant leader
Coaches the team to manage themselves and work together to meet the sprint goal
Holds the team accountable to the Definition of Done
Helps the team get around impediments
Schedules scrum ceremonies
Ensures Scrum ceremonies stay on topic and are kept within time limit

## Slide 5: Developer
Role is loosely defined
  Developer
  Tester
  Business Analyst
Helps plan the sprint
Provides actual product
Follows Definition of Done
Adapts plans to support sprint goal
Hold's each other accountable to ensure the sprint goal is complete
Attends all scrum ceremonies
Estimate user story size to create tasks

## Slide 6: Agile Phases
There are 6 phases that iterated in the Agile development cycle. According to BitByteSoft.com they can be called:
  Concept and Requirement
  Design
  Development
  Integration & Testing
  Implementation & Deployment
  Review and Retirement

## Slide 7: Concept and Requirement
This is the information gathering phase.
The customer provides the product vision
The product owner must understand the following:
  Who is the user base?
  What are they doing with the software?
  What is the overall purpose of the software?
Leads to designing of documents

## Slide 8: Design
Requirements are outlined for the team
Development team plans, and discusses technologies
  UI/UX for various platforms
  Programming Languages
  Frameworks
  Server Systems
  Essential Tools
Leads to Development

## Slide 9: Development
Considered the iteration phase
Most time-consuming part of the lifecycle
User stories and requirements are followed to create software. The team:
  Writes necessary code
  Sets up hardware
  Sets up server system
  Creates UI
  Testers review requirements and create test cases

## Slide 10: Integration & Testing
Most vital in providing quality product
Test cases are performed against the new feature
If errors are found, the task is sent back to development
All tests must pass to go to production
The following also occurs here:
  Training
  Backlog Refinement
  Additional Backlog Items can be pulled in
Success leads to Deployment

## Slide 11: Implementation and Deployment
The development team typically creates some type of deploy task to an operations team
The operations team ensures all production software, servers, and hardware are stable and ready for production
Team does regression testing in preproduction environment
Plans production deployment and occurs soon after review

## Slide 12: Review and Retirement
The last phase of the Agile lifecycle
Demoes to the customer occur here
Development team takes feedback
Feedback leads to enhancements and corrections
Team reflects on wins and losses of the sprint to see what can be done better
Software may be retired and replaced in this stage

## Slide 13: Waterfall Phases
According to tutorialspoint there are 6 phases in the Waterfall lifecycle
Requirement Gathering
  All requirements are gathered here
System Design
  System design helps with specifying technology requirements and defining the overall architecture
Implementation
  Software is developed in units and unit tested
Integration and Testing
  All units are tested, integrated, and post integration are tested again
Deployment
  After testing is complete the software is deployed to production
Maintenance
  The team switches to maintenance mode to fix bugs in different patches and deploy them to production

## Slide 14: Problems with waterfall in the SNHU Travel Project
The business changed the vision of the SNHU Travel site.
The focus of the site changed to detox/wellness after the team planned.
The less clear the ask is at the planning stage in Waterfall the more at risk the project is.
The change could have derailed the entire project if the change were big enough.
The business wants the cite to be based on customer feedback. Waterfall is not customer centric.

## Slide 15: General Problems with Waterfall
Testing occurs later in the project and many bugs will likely be found. This causes a lot of rework.
The end goal is determined early, forcing a delivery date, which is very difficult because it is a big guess at what can be completed by then.'
The customer is excluded, leaving no room for feedback.
Changes are very difficult to move back.

## Slide 16: Agile as a Solution
Changes can be welcomed as they have not planned out a massive project, rather small iterative chunks as Agile is flexible.
SDLC is split up into smaller chunks of time called sprints, instead of linear phases.
Better results come from the team being self-organized.
Software quality is increased through continuous review in pair programming, early QA testing, and customer feedback.
Teams can more appropriately size work, and put it into sprints accordingly
Includes the customer for feedback on increments

## Slide 17: Key considerations when choosing Agile or Waterfall
Size of the project
  If the project is huge, Agile will be better.
  In the SNHU Travel Project a good place to make this consideration was getting the vision from the customer.
Is the project customer centric
  This is because user feedback will be what the team is working on to keep pleasing new customers. SNHU Travel based the initial product on customer feedback
How likely are the requirements to change
  Waterfall does not welcome change very well and can cause lots of problems. This happened in the SNHU Travel Project and could have been very bad if in a Waterfall workflow

## Slide 18: Additional Considerations
Product Quality
  Testing occurs directly after development in Agile. This allows bugs to be caught early and be sent back to development.
  Testing still occurs after development in Waterfall, but after ALL development and can cause massive amounts of rework.
  In the SNHU Travel Project it shows how the tester waited for communication back from the developer about what code could be changed and how they should adapt their tests.
Quality of life for workers
  Agile allows people to appropriately size things for the hours they are actually paid for, instead of requiring lots of overtime. As opposed to over promising and not making the delivery date with waterfall.
  The SNHU Travel team was not happy that requirements changed but they were not worried, they offered what they could
Customer Satisfaction
  Agile will make the customer feel better about working with the development team as they are able to more closely watch as their product is delivered.

## Slide 19: Works Cited
The Information provided in this project come from personal experiences and the following sources:
Bitbytesoft. (2022, April 26). The phases of Agile Software Development Life Cycle & Workflow and Project Management. Bitbytesoft.com. Retrieved February 18, 2023, from https://bitbytesoft.com/phases-of-agile-software-development-life-cycle/
Hassan, S. S. (2021, March 11). 6 key factors to choose agile software development. Nascenia. Retrieved February 18, 2023, from https://nascenia.com/6-key-factors-to-choose-agile-software-development/
Lucid Content Team. (2018, August 10). The Pros and cons of waterfall methodology. Lucidchart Blog. Retrieved February 18, 2023, from https://www.lucidchart.com/blog/pros-and-cons-of-waterfall-methodology
Sutherland, J., & Schwaber, K. (2020, November). The 2020 scrum GUIDETM. Scrum Guide | Scrum Guides. Retrieved February 17, 2023, from https://scrumguides.org/scrum-guide.html
TutorialsPoint. (n.d.). SDLC - Waterfall Model. Tutorials Point. Retrieved February 19, 2023, from https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm